}

Guide1. Definition APT Project

Capstone

- PART I

Personal Background

| Name Student | Sebastián Inostroza |
| --- | --- |
| Rut | 21.558.917-k |
| Degree | Ingeniería en informática |
| Campus | Puente Alto |

2. Project Description

The product will function as a standalone yet interoperable ecosystem, divided into two modules (Main Application and Secondary Application). It will consume data from external platforms (customer help desk) via their REST API, acting as a cloud-based analytics engine.

| Project Name | Comprehensive Platform for Risk Assessment and Service Level Agreement (SLA) Monitoring. |
| --- | --- |
| Performance Area | Development of technological solutions, computer systems integration, information management, and software quality assurance. |
| Competencies | Analyze, design, develop, implement, and manage IT projects; ensure information quality; participate in the different stages of the software development life cycle using various techniques and operating environments. |

3. Project Justification

| APT Project Relevance | This project solves the economic loss and operational friction suffered by IT service providers when they breach Service Level Agreements (SLA) due to manual time tracking in business processes. It affects both technical providers and clients relying on operational continuity at a corporate level. The real value contribution lies in automating a solution through proactive notifications before a contractual breach occurs, optimizing technical resources. |
| --- | --- |
| APT Project Description | Automated and precise management of service contracts is expected to be achieved. The project consists of developing a WEB application under a layered architectural model. A secondary application with data maintainers will be built to grant autonomy to the administrator, alongside a main application with a logical engine that will mathematically evaluate the elapsed time of tickets, calculating risk in real-time and generating operational metrics. |
| Relevance of the project to the graduate profile | Solving this problem requires fully applying the stages of software development. It demands gathering complex requirements, designing scalable architectures, utilizing object-oriented programming to build the logical time-calculation engines, and database modeling to guarantee audit integrity and information management. |
| Relationship with professional interests | My professional interest is deeply focused on the analysis of statistical data and the study of logical distributions. This project addresses these interests by requiring the programming of an analytical engine that cross-references time variables to issue risk classifications. Furthermore, the reporting module designed to export XLS files contributes to my development by allowing the structuring of high-quality data for subsequent advanced manipulation, facilitating the creation of formulas, covariance calculation, and application of performance percentiles in corporate spreadsheets. |
| Feasibility of developing the APT Project | It is feasible to develop the project within the academic semester by structuring the work with agile methodologies. The factors facilitating development are the use of mature technologies and object-oriented frameworks that speed up the creation of the required layered architecture. A factor that could hinder execution is the dependency on interoperability with third-party services (REST API), which will be solved by creating simulated data (mocks) in the early phases of development |

- PART II

4. Objectives

| General Objectives | Develop and implement a layered WEB platform for the analytical management and monitoring of Service Level Agreements (SLA), which mathematically calculates the consumption of contractual times and automates the evaluation of operational risks. |
| --- | --- |
| Specific Objectives | - Build a secondary application containing ten maintainers (CRUD) to provide autonomy to the administration of users, clients, and system rules. - Develop the business module in the main application to dynamically calculate the risk of incidents and send notifications via email. - Integrate a REST API to interoperate with external services in the automated ingestion of incidents. - Implement the export of compliance reports with dynamic filters to PDF and XLS formats. |

5. Methodology

Methodology Description

The project will be approached using an iterative development model. In a first phase, requirement gathering and relational database modeling will be carried out, defining the entities of contracts, clients, and SLA metrics. Subsequently, technical development will apply the layered architecture design pattern (presentation, business, data) using an object-oriented programming language. Construction will be separated into two parallel fronts: the development of the secondary application for the ten administrative maintainers, and the programming of the main application for the logical calculation of risks, reporting, and interoperability through REST services.

6. Evidences

| Evidence Type | Name | Description | Justification |
| --- | --- | --- | --- |
| Progress | Definition of APT Project | Document defining the APT project to be carried out | Define the project that will be worked on this APT. |
| Progress | Project Charter | Initial document for the project phase that defines the scope of the project | Understanding the limitations that the project may face as it progresses |
| Progress | WBS | Document specifying the system requirements and the project proposal | Present the proposal and specifications for the requirements of the project to be carried out. |
| Progress | System Requirements | Document outlining the system's functional and non-functional requirements. | Understand the system requirements for implementing the solution. |
| Progress | Gantt Chart | Project Timeline | Schedule the dates for carrying out the project activities. |
| Progress | Use Case Extended | A document that describes the user's interactions with the system. | Describe the user's interactions with the system. |
| Progress | Mock-ups | A graphical description of the project, that is, a model showing all views of the project. | Visually present what the project looks like. |
| Progress | Architecture | A document related to software architecture that defines the project's quality requirements. | Define the system’s quality requirements. |
| Progress | Business Process To-Be | Business process with the added improvements. | Define what the business will look like once the improvement (system) is implemented. |
| Progress | Data Dictionary | A document that defines the terminology used in the project's development. | Translate technical terms for the end user. |
| Progress | APT Development | Second phase of project development | Define the project's development at an intermediate stage |
| Progress | Database Model | A model showing the interaction between the tables in the database. | Display the model that will be used in the project database. |
| Progress | Creating Tables Database | Tables needed to carry out the project | This is necessary to create the database |
| Progress | Queries PL/SQL | Consultations required to carry out the project | This is necessary to call the tables correctly and optimally |
| Progress | APT Final Report | Third phase of project definition | Submit a report related to our APT |
| End | 100% Development | Delivery of the system, 100% complete, with all requirements met. | Delivery of the product to our customer |
| End | QA | Define the system quality testing process and the types of tests to be performed, along with the quality validation metrics | Plan for conducting quality testing on the system. |
| End | Change Control Matrix | A document that allows you to manage changes made to the project | Announce the changes that have been made |
| End | Verification of scope | Document outlining the project's compliance with requirements | Dar a conocer los requisitos cumplidos |
| End | User Manual | Document describing how to use the system | Publicize the requirements that have been met |
| End | Final Report | A document that marks the completion of the product development process | Bring the development process to a close |
| End | Document APT Presentation | Final phase and submission of our APT document | Present Our APT |

7. Work Plan

| Work Plan APT Project |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency or units of competencies | Name of Activities/Tasks | Description of Activities/Tasks | Resources | Duration | Responsible | Observations |
| Database Design and Software Engineering | Modeling and Architecture | Construction of the ERD schema, session flows, and layered design. | PC equipment, data modeling IDE. | 3 Weeks | Sebastian Inostroza and Alexander Osses | Facilitates: Clarity in the SLA parameters to measure. |
| Web Programming / Desktop Development | Secondary Application Development | Programming of the ten maintainers, responsive interfaces, and form validations. | Frontend Framework, UI Libraries. | 4 Weeks | Sebastian Inostroza and Alexander Osses | Hinders: Coordinating simultaneous security validations. |
| Platform Integration and Architecture | Construction of Business Logic and Interoperability | Development of the SLA evaluation engine, REST API consumption, and implementation of notifications. | OO Backend Framework, SQL Engine. | 5 Weeks | Sebastian Inostroza and Alexander Osses | Facilitates: Previously defined mathematical logic. |
| Business Intelligence and Quality | Reporting Module and QA Testing | Development of PDF and XLS export, on-screen filters, and unit testing of session roles. | Export libraries, simulated data. | 4 Weeks | Sebastian Inostroza and Alexander Osses | Facilitates: Use of exportable table components. |

8. Gantt Chart

| Activities | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 | W13 | W14 | W15 | W16 | W17 | W18 |
| Definition of APT Project |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Charter |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Charter Approbation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Definition of General Requirements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mockups |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WBS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Use Cases |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Architecture |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Business Process To-Be |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Data Dictionary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| APT Final Report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Creating a Database Model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Creating Database Table Scripts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Creating PL/SQL Query Scripts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 100% system development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| QA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Change Control Matrix |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Scope Verification |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| User Manuals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Closure Report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| APT Presentation Document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |