Guide 2. APT Project Development

Capstone Course

1. APT Project Progress Summary

Below, you will find various fields that you must fill out with the requested information.

| APT Project Progress Summary | Project progress has focused on consolidating the documentation for the SLA predictive monitoring platform, defining its technological ecosystem (FastAPI, React, Scikit-Learn) and its logical structure.. Activities Carried Out - Definition of project documentation, planning, design, and modeling of the optimized business process (BPMN "To-Be"). Creating architectural views using UML diagrams (classes, relational model, sequences, components, and deployment to VPS). - UX/UI wireframe design for the main operational and analytical interfaces. Goals Achieved - Validated architecture: The complete structure of the software and infrastructure documented in the DAS. - Persistence Model: Design of a database in 3NF with precise traceability (milliseconds) to support statistical calculations. - Optimized Workflow: Automation of SLA hour calculations and risk assessments through background processes. Methodological Adjustments - Inclusion of the Pattern Repository: A data access layer was added to isolate SQL queries from business logic and facilitate unit testing. |
| --- | --- |
| Goals | The architectural design goal was adjusted to explicitly include the use of the Pattern Repository (Data Access Layer). This aims to isolate SQL statements from business logic and the machine learning model, facilitating unit testing and adhering to the Single Responsibility Principle (SOLID). |
| Methodology | We will use an incremental Waterfall methodology applied to a sequential, structured process with flexibility for changes. By clearly defining all stages from the beginning, we can move forward with clear and orderly phases, making it simpler to monitor progress, allocate resources, and meet established deadlines. This is especially important when the working team is small or lacks extensive experience in more flexible methodologies |
| Signs of Progress | Signs of Progress - SRS Document, Project Charter, risk matrix, RACI matrix, Gantt chart, extended use cases, WBS and cost spreadsheet, Software Architecture Document (SAD): Contains the technical justification and structural design of the project.. - UML Diagrams (PlantUML): Visual representations of use cases, activities, classes, relational models, sequences, components, and deployment. - UI Wireframes: High-fidelity mockups of the Dashboard, Ticket Table, and SLA Manager. - Quality Assurance: Quality was ensured by applying industry standards (UML 2.0 for modeling), normalizing the database to Third Normal Form (3NF) to avoid redundancies, and adopting SOLID principles in component design to ensure the code’s scalability and maintainability. |
| 2. Monitoring the Work Plan |
| Carefully review your work plan, paying special attention to the “Progress” and “Adjustments” columns. |

| Work Plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competence or competence units | Activities | Resources | Activity duration | Responsible person | Observations | Progress status | Adjustments |
| Systems Modeling / Architecture | Requirements Gathering and Quality Scenarios | SAD Project Documentation | 3 Week | Sebastián Inostroza and Alexander Osses | Strict metrics were defined for the ML engine. | Completed | None |
| Software Architecture | Views Design (Classes, Components, Deployment) | PlantUML | 2 Weeks | Sebastián Inostroza and Alexander Osses | The use of PlantUML accelerated design iterations. | Completed | None |
| Database Modeling | Relational Model Design (ERD) | PlantUML, | 1 Week | Sebastián Inostroza and Alexander Osses | Difficulty mapping ML history. Resolved with a separate Evaluation table. | Completed | None |
| UX/UI Design | Creation of Wireframes / Interfaces | SaaS UX Principles | 1 Week | Sebastián Inostroza and Alexander Osses | Dashboards require high data density. | Completed | None |
| Platform Integration | Environment and Database Setup | VPS, Docker | 1 Week | Sebastián Inostroza and Alexander Osses | Possibly considering using Supabase | Completed | In progress |
| Backend Programming | REST API Development (FastAPI) | Python, FastAPI, SQLAlchemy | 3 Weeks | Sebastián Inostroza and Alexander Osses | Requires ensuring asynchronous DB connection. | Completed | Not started |

3. Adjustments from monitoring

Elaborate on the observations in your work plan. Analyze the planned activities and indicate which aspects facilitated or hindered the execution of the plan. Explain how you addressed and/or will address the obstacles. Finally, point out the adjustments you made to the work plan based on this analysis.

Factors that have facilitated and/or hindered the development of my work plan: - Facilitator: The use of diagramming-as-code tools (PlantUML) allowed rapid iteration on the architecture without wasting time on manual graphic adjustments. - Obstacle: It was detected that the resource limit (RAM memory) of the free VPS server ("Free Tier") could generate buffer overflows when simultaneously executing the Database engine and the in-memory calculations of the Scikit-Learn model. - Action taken: To address this bottleneck, the possibility of using Supabase is being considered.

Adjusted or removed activities: The activity "Installation, configuration, and maintenance of the local PostgreSQL container" on the VPS server was removed. The plan was adjusted by replacing this task with "Integration and configuration of environment variables for connecting to Supabase". This decision is justified by resource optimization and accelerating the development of the security module (Auth/JWT) natively provided by Supabase.

Activities not started or delayed: The activities "REST API Development (FastAPI)" and the subsequent "Predictive Model Integration (Scikit-Learn)" are currently in Not started status according to the logical workflow of the project, as they depended on the thorough validation of the architecture and database. - Strategy: Time will be invested in accelerating the coding of the API endpoints, ensuring the project remains within the original Gantt chart without impacting the delivery date.

If the APT Project is a group project, please list the names of the individuals responsible for each task or activity in this column. This will allow us to evaluate each team member individually.